## Slide 1
Voicebot
Booz Allen Status Meeting
February 3, 2023

## Slide 2: Agenda
ML Workstream
UX Workstream
Technology Workstream
Integration Workstream
Ad Hoc Items
Open Forum

## Slide 3: ML Workstream
Item | Description | Status | Next Steps | Owner
PACT Act use case | Voicebot will use training phrases extracted from Chatbot transcripts to develop intents for classification of PACT Act-related user inquiries. | Leveraging already identified clustered phrases for PACT Act from Chatbot transcripts Completed clustering of PACT Act responses from VSignals | Review training phrases to match those which support existing intents With remaining training phrases, create additional intents / responses where needed Review clustering of VSignal responses and assign to intent, upload to Voicebot | Booz Allen
Claim status use case | Voicebot will use training phrases extracted from AVA submissions and Chatbot transcripts | Reviewed training phrases for status of claim provided by Kate Jira tickets #181 and #182 for uploading training phrases to Voicebot have been completed Received claim training phrases from Shiva | Training phrases to be tested during User Session B | Booz Allen
Notes: As user inquiries evolve, supplement training phrases: newer data, test subjects, etc
eGain data to be made available
Exploring availability of AVA data in CxDW
Step 1. train a small number of intents in dialogflow with quality training phrases. If we can achieve high classification accuracy on those intents, namely low false positives and low false negatives, that would be a and if we and let bot perform well at classifying those, with everything else
End-user input (speech) > intent classification (success determined by quality of training phrases) > bot response with relevant and approved content > end-user input >> classification of bot response
(claim status and PACT Act alone can easily grow into 10-20+ distinct intents if we pursue self-help options deeply or they could just be two intents and there are now flows, just classification and routing immediately back to cisco).
UX – content, procedures, approvals, best practices, user testing, flow design and re-design
ML – two-fold application: 1) process large datasets to generate run language models on data VA has collected that captures users’ interactions with the contact center to extract examples of end-user inquires from existing data that most closely resembles what voicebot will encouter, ensure variety utteranceslanguage models

## Slide 4: UX Workstream
Item | Description | Status | Next Steps | Owner
Content creation for Voicebot responses: re: claims | Develop content, procedures, and get approvals; documenting how Voicebot will support claims questions. | Team is collaborating with Danielle and Megan on claims content strategy. Team is diagramming claims flows in Visio and incorporating feedback from UX testing into content. | Megan to review claim status definitions by 2/10. | Grace/ Sunayna
Content creation for Voicebot responses: PACT Act | Learn about PACT Act and develop content responses. | Team is scraping social media for veteran questions. Team is collaborating with Danielle on PACT content strategy. | Form content around scraped questions. Megan to review content and provide feedback according to schedule. | Grace/ Sunayna
Content for introduction messaging, errors, parameter prompts, etc. | Develop content for managing user expectations throughout conversation | Team is diagramming error flows in Visio and documenting responses to identified error categories. Introductory/welcome content was finalized by Megan on 1/27. | Team is editing content for parameters prompts and conversational phrases; Megan to review this content according to schedule. | Grace/ Sunayna/ Nicole
User Research | Efforts to elicit design inputs from end user research and testing | Designed User test B prototype Met with a NCC's Call Agent to ensure prototype content mirrored agents' scripts / adhered to VBA's Protocols. Confirmed new PACT Act info agents are sharing with callers. Completed rough draft of the User Testing flow with the prototype script and moderator questions | Will can send the MURAL board to for review before handing off to developers. Meet with VBA to get their approval after developers get the prototype ready Will send the prototype and test plan B to Shane for analysis, and once he gives me the go ahead, we can start Veteran recruiting. | Nina

## Slide 5: Technology Workstream
Item | Description | Status | Next Steps | Owner
Google DialogFlow | Implementing Voicebot solution in DialogFlow | Add/test error events with approved content Working with UX/content to determine scope of work for user test session B | Build out new features for test session Implement sprints for dev workstream | Josh / Nicole
Cloud Webhook Service | Cloud Function being used for webhooks in DialogFlow | Adding new mock data for test users in BAH Google cloud function Design Architecture diagram to submit to VA cloud services team | Start request process for use of VA's enterprise cloud systems | Nicole / Josh

## Slide 6: Integration Workstream
Item | Description | Status | Next Steps | Owner
Integrating into Cisco IVR Telephony | Identifying how calls with transfer from IVR to Voicebot to IVR | VA is procuring DialogFlow licenses Authentication / Integration call held with Klay and Christian on 1/17 Email sent to Trish Dang, Regina Yount, and Brenda Torress-Hill for authentication methods for Voicebot Team met with Matt Kalathas, submitted Enterprise Cloud Solution Office (ECSO) ticket | Team to sign up for access to WebEx Cisco Cloud Waiting for response from authentication methods ECSO ticket – VASI initiative Voicebot aligns to? | Booz Allen
VA Sandbox | A sandbox Voicebot development | VA working on creating sandbox | Once sandbox is set-up, Booz Allen will set-up Voicebot and begin exploring integration into VA services | VA

## Slide 7: Ad Hoc Items
Item​ | Description​ | Status​ | Next Steps​ | Owner​
ATO acquisition | DTC preparing for ATO | Booz Allen provided response to questions in PTA on 1/17 Met with DTC on 1/30 to review PTA | ATO approval estimated to take 7-11 months Booz Allen to update PTA based on additional guidance. | Booz Allen
Project Documentation | Ensuring all project documentation is accessible | Booz Allen working on Project Summary deck | Project Summary deck is being reviewed internally New resource to be used to continue to iterate on deck | Booz Allen
HCD Insights around Claim Status / Claim Status Tool | Identify insights from User Session A which relate to claim status | Insights and respective quotes from User Session A sent on 2/2 | Kate to review, suggest tweaks where necessary | Booz Allen
Intents and Responses | The Intents and Voicebot content for Voicebot 1.0 | Booz Allen sent identified intents and content on 2/1 | Booz Allen and VA to review for feedback | Booz Allen / VA
Meeting with Regina | Voicebot to meet with Regina and team to share User Session A insights | Booz Allen emailed Regina on 1/26 suggesting days and times which may work | Booz Allen to prepare insights to share with business Booz Allen to prepare questions for business | Booz Allen

## Slide 8: Open Forum
Questions / Open Discussion

## Slide 9: Appendix

## Slide 10: Project Overview
Detailed scope for Omnichannel project will be voice.
Discovery through building and learning—build it, learn from it, iterate it.
  With an overall strategy of transitioning MyVA411, transition VBA to using a Natural Language Understanding (NLU) platform.
    Determine the problem categories and point of transition.
  Through learning and understanding how self-service and triage can be supported through voice channels, assess another product which may replace AudioCARE.
  Stipulations:
    Projects must have a customer experience and Omnichannel mindset toward best customer experience for Veterans.
    Small iterative releases, solutions to run in parallel with existing solutions to Veterans are not negatively affected by our transitions.
    All products must have Veteran input.