## Slide 1
Voicebot
Booz Allen Status Meeting
April 13, 2023

## Slide 2: Agenda
ML Workstream
UX Workstream
Technology Workstream
Integration Workstream
Ad Hoc Items
Open Forum

## Slide 3: ML Workstream
Item | Description | Status | Next Steps | Owner
PACT Act use case | Voicebot will use training phrases extracted from Chatbot transcripts, reddit and survey data to develop intents for classification of PACT Act-related user inquiries. | Completed intent matching for the PACT Act training phrases received from Kate, PACT Survey and Chatbot transcript analysis for Nov-Dec'22 and Jan-Feb'23 and Reddit data. Completed quality Check on training phrases to support User Testing Session C. | Booz Allen to continue to perform quality check on the training phrases related to PACT Act intents. Booz Allen to perform targeted testing on approved training phrases to ensure further quality. VA to provide Training Phrases from IDPR work. | Booz Allen
Claim status use case | Voicebot will use training phrases extracted from AVA submissions, Chatbot transcripts, reddit and survey data to develop intents for classification of claim related user inquiries. | Completed intent matching for the claims status training phrases received from Chatbot transcript analysis for Nov-Dec'22 and Jan-Feb'23 and Reddit data. Completed quality check on training phrases to support User Testing Session C. | Booz Allen to continue to perform quality check on the training phrases related to claims intents. Booz Allen to perform targeted testing on approved training phrases to ensure further quality. VA to provide Training Phrases from IDPR work. | Booz Allen
Social Media Listening | Voicebot can leverage from digital listening | Began exploration into digital learning Booz Allen got log in Instructions for Social Studio. | Booz Allen to explore possibility of leveraging digital listening tool (social studio) for Voicebot. | Booz Allen
Notes: As user inquiries evolve, supplement training phrases: newer data, test subjects, etc
eGain data to be made available
Exploring availability of AVA data in CxDW
Step 1. train a small number of intents in dialogflow with quality training phrases. If we can achieve high classification accuracy on those intents, namely low false positives and low false negatives, that would be a and if we and let bot perform well at classifying those, with everything else
End-user input (speech) > intent classification (success determined by quality of training phrases) > bot response with relevant and approved content > end-user input >> classification of bot response
(claim status and PACT Act alone can easily grow into 10-20+ distinct intents if we pursue self-help options deeply or they could just be two intents and there are now flows, just classification and routing immediately back to cisco).
UX – content, procedures, approvals, best practices, user testing, flow design and re-design
ML – two-fold application: 1) process large datasets to generate run language models on data VA has collected that captures users’ interactions with the contact center to extract examples of end-user inquires from existing data that most closely resembles what voicebot will encouter, ensure variety utteranceslanguage models

## Slide 4: UX Workstream
Item | Description | Status | Next Steps | Owner
Content creation for Voicebot responses: re: claims | Develop content, procedures, and get approvals; documenting how Voicebot will support claims questions. | VA.gov Github file created to build VB content style recommendations and notes. Team shared Reddit scraped data around claim status with Danielle. | Claims content to be edited by Megan by 5/12. | Grace/ Sunayna
Content creation for Voicebot responses: PACT Act | Learn about PACT Act and develop content responses. | PACT Act eligibility content for User Test Session C has been updated. Team shared Reddit scraped data around PACT Act with Danielle |  | Grace/ Sunayna
Content for introduction messaging, errors, parameter prompts, etc. | Develop content for managing user expectations throughout conversation | Introductory/welcome content edited by Megan on 1/27; conversational phrases edited on 3/10; error messages edited on 3/24. | Re-submit updated content to Megan for copy editing. | Grace/ Sunayna/ Nicole
Veteran Crisis Line (VCL) | Supporting veterans in crisis by VCL from the | NCC agent provided insight and feedback on Voicebot and VCL | Call to be scheduled with Dr. Foreman, Chatbot team , Voicebot team and Varoon Mathur | Booz Allen / VA

## Slide 5: UX Workstream
Item | Description | Status | Next Steps | Owner
User Research | Efforts to elicit design inputs from end user research and testing | Completed data synthesis on 4/10 Started Affinity Mapping with the team on 4/12 Started initial test planning for User Test Session C1 & C2 | Continue Affinity Mapping exercise Continue Preparation for User Test Session C1/C2 Meet with a SME for scenario generation regarding Test Session C1/C2 | Julie/Ty

## Slide 6: Technology and Integration Workstreams
Item | Description | Status | Next Steps | Owner
Google DialogFlow | Implementing Voicebot solution in DialogFlow | Test Session C requirements fulfilled for Dialogflow Testing flows specific to Test session C Improving Intent Designer functionality – adding permissions and more analysis functionality | Shane to test prototype for Test Session C Continue improving intent matching in Dialogflow as training phrases are reviewed by ML | Josh / Nicole
Cloud Webhook Service | Cloud Function being used for webhooks in DialogFlow | ECSO meeting held on 3/28 to review API Gateway Instance proposed architecture ECSO meeting held with AWS on 3/30 to finalize proposed architecture | ECSO to work on cost projections | Booz Allen
VA Sandbox | A sandbox for Voicebot development | VA working on creating sandbox | Once sandbox is set-up, Booz Allen will set-up Voicebot in VA sandbox | VA
ATO acquisition | DTC preparing for ATO | Project identified as moderate risk | ATO timeline TBD | Booz Allen / VA

## Slide 7: Ad Hoc Items
Item​ | Description​ | Status​ | Next Steps​ | Owner​
Meeting with Regina | Voicebot to meet with Regina and team to share User Session A insights | Claim status timeline and phrases call occurred on 3/20 | Regina to provide POC's for determining estimated time of completion Voicebot team to provide existing content around why a claim is taking so long | Booz Allen / VA
Project Documentation | Ensuring all project documentation is accessible | Team reviewing documents in VA Teams which need to be moved to project repo on Github Booz Allen working on Project Summary deck New resource has been on-boarded to continue to iterate on deck | Project repo on Github to be updated by Friday, 4/14 "Sell deck" to be shared with VA today, 4/13, COB Based on VA feedback, Booz Allen to make edits / adjustments | Booz Allen
In-person working session | In-person working session for 6/7 & 6/8 | Finalizing plans for an in-person meeting in the DC area for June 6 and June 7 | Booz Allen to invite VA stakeholders for June 6 & 7 for in-person meeting Next planning meeting: 5/2 Attendee list to be decided | Booz Allen
Jira in VA | Using Jira in VA to track project tickets | New Project Request approved, Voicebot Jira set-up (DOTSD-25357) | DOTSD-25538 created to create accounts for team and to assign Voicebot permissions Booz Allen to import tickets into VA Jira | Booz Allen / VA

## Slide 8: Open Forum
Questions / Open Discussion

## Slide 9: Appendix

## Slide 10: Project Overview
Detailed scope for Omnichannel project will be voice.
Discovery through building and learning—build it, learn from it, iterate it.
  With an overall strategy of transitioning MyVA411, transition VBA to using a Natural Language Understanding (NLU) platform.
    Determine the problem categories and point of transition.
  Through learning and understanding how self-service and triage can be supported through voice channels, assess another product which may replace AudioCARE.
  Stipulations:
    Projects must have a customer experience and Omnichannel mindset toward best customer experience for Veterans.
    Small iterative releases, solutions to run in parallel with existing solutions to Veterans are not negatively affected by our transitions.
    All products must have Veteran input.

## Slide 11: UX Testing Session B
Highlights
Other Commonalities
Thank You For Your Service
"It made me smile. It was kind of cheesy, but I appreciated it."
"My first thought would be, why is it computer telling me that? It doesn't really care."
User-Specific Information: Claims & PACT Act
"How do I know that I was affected by this?...my question would be like, what am I supposed to do?"
Trouble trusting the bot to handle complex questions;
Unease during wait times & desire for computing indications;
Need advice on next steps or missing information;
User-specific PACT act information;
Ability to locating user-specific VA healthcare sites & appointments