## Slide 1
Voicebot
Booz Allen Status Meeting
May 11, 2023

## Slide 2: Agenda
ML Workstream
UX Workstream
Technology Workstream
Integration Workstream
Ad Hoc Items
Open Forum

## Slide 3: ML Workstream
Item | Description | Status | Next Steps | Owner
PACT Act use case | Voicebot will use training phrases extracted from Chatbot transcripts, reddit and survey data to develop intents for classification of PACT Act-related user inquiries. | Completed intent matching for the PACT Act training phrases received from Kate, PACT Survey and Chatbot transcript analysis for Nov-Dec'22 and Jan-Feb'23 and Reddit data. Working on SOP for a. to manage the inflow of new data and version control older data b. to standardize the process of intent matching as much as possible c. to integrate with intent designer tool. | Booz Allen to Analyze Chatbot Transcript for March’23. Booz Allen to perform review to improve accuracy and performance of the Voicebot. Establish a plan of coordination to implement the review/test results for Pact.known_mapping intent. VA to provide Training Phrases from IDPR work. | Booz Allen
Claim status use case | Voicebot will use training phrases extracted from AVA submissions, Chatbot transcripts, reddit and survey data to develop intents for classification of claim related user inquiries. | Completed intent matching for the claims status training phrases received from Chatbot transcript analysis for Nov-Dec'22 and Jan-Feb'23 and Reddit data. improving accuracy and overall performance of the Voicebot | Booz Allen to perform review to improve accuracy and performance of the Voicebot. Booz Allen to analyze utterances received from Test Session B. VA to provide Training Phrases from IDPR work. | Booz Allen
Social Media Listening | Booz Allen to explore possibility of leveraging social studio for Voicebot. | Began exploration into digital learning Booz Allen got log in Instructions for Social Studio. | Establishing query for PACT Act and requesting past data from Social Studio. | Booz Allen
Notes: As user inquiries evolve, supplement training phrases: newer data, test subjects, etc
eGain data to be made available
Exploring availability of AVA data in CxDW
Step 1. train a small number of intents in dialogflow with quality training phrases. If we can achieve high classification accuracy on those intents, namely low false positives and low false negatives, that would be a and if we and let bot perform well at classifying those, with everything else
End-user input (speech) > intent classification (success determined by quality of training phrases) > bot response with relevant and approved content > end-user input >> classification of bot response
(claim status and PACT Act alone can easily grow into 10-20+ distinct intents if we pursue self-help options deeply or they could just be two intents and there are now flows, just classification and routing immediately back to cisco).
UX – content, procedures, approvals, best practices, user testing, flow design and re-design
ML – two-fold application: 1) process large datasets to generate run language models on data VA has collected that captures users’ interactions with the contact center to extract examples of end-user inquires from existing data that most closely resembles what voicebot will encouter, ensure variety utteranceslanguage models

## Slide 4: UX Workstream
Item | Description | Status | Next Steps | Owner
Content creation for Voicebot responses: re: claims | Develop content, procedures, and get approvals; documenting how Voicebot will support claims questions. | VA.gov Github file created to build VB content style recommendations and notes. Team shared Reddit scraped data around claim status with Danielle. | Claims content to be edited by Megan by 5/12. Team is working with devs to gain access to Intent Designer and develop a plan for incorporating content into the tool. | Grace/ Sunayna
Content creation for Voicebot responses: PACT Act | Learn about PACT Act and develop content responses. | Collaborating with Danielle and Megan to refine content for intents like "Will VA call for presumption of service connection?" and "What are burn pits?" Team shared Reddit scraped data around PACT Act with Danielle. |  | Grace/ Sunayna
Content for introduction messaging, errors, parameter prompts, etc. | Develop content for managing user expectations throughout conversation | Content + UX workstream participating in a collaborative exercise for error content. | Create a plan for defining and mapping Voicebot's personality. | Grace/ Sunayna/ Nicole
Veteran Crisis Line (VCL) | Supporting veterans in crisis by VCL from the | NCC agent provided insight and feedback on Voicebot and VCL | Luciana reached out to Dr Foreman to schedule this call, Dr foreman hasn’t responded | Booz Allen / VA

## Slide 5: UX Workstream
Item | Description | Status | Next Steps | Owner
UX Design & Strategy | Efforts to elicit design inputs from end user research and testing | Completed User Test Session C1 & C2 on 5/5 Started Data Synthesis on 5/8 Completed Transcript cleanup and Excel entry on 5/10 Started Affinity Mapping & Data Analysis on 5/10 | Continue Affinity Mapping and Data Analysis Initial Prep & Discussion for User Test Session D | Julie/Ty

## Slide 6: Technology and Integration Workstreams
Item | Description | Status | Next Steps | Owner
Google DialogFlow | Implementing Voicebot solution in DialogFlow | Test Session C requirements fulfilled for Dialogflow Tested flows specific to Test session C | Continue improving intent matching in Dialogflow as training phrases are reviewed by ML Adding authentication and user management functionality to Intent Designer | Josh / Nicole
Cloud Webhook Service | Cloud Function being used for webhooks in DialogFlow | Technical Review Meeting held on 4/28 | ECSO cloud approved, in process of being aquired | VA
VA Sandbox | A sandbox for Voicebot development | VA has created sandbox | Booz Allen exploring sandbox | VA
ATO acquisition | DTC preparing for ATO | Project identified as moderate risk | ATO timeline TBD | Booz Allen / VA

## Slide 7: Ad Hoc Items
Item​ | Description​ | Status​ | Next Steps​ | Owner​
In-person working session | In-person working session for 6/6 & 6/7 | Attendee list decided on 4/24 Notional agenda completed on 4/27 | Meeting on Tuesday, 5/16 to continue planning | Booz Allen

## Slide 8: Open Forum
Questions / Open Discussion

## Slide 9: Appendix

## Slide 10: Project Overview
Detailed scope for Omnichannel project will be voice.
Discovery through building and learning—build it, learn from it, iterate it.
  With an overall strategy of transitioning MyVA411, transition VBA to using a Natural Language Understanding (NLU) platform.
    Determine the problem categories and point of transition.
  Through learning and understanding how self-service and triage can be supported through voice channels, assess another product which may replace AudioCARE.
  Stipulations:
    Projects must have a customer experience and Omnichannel mindset toward best customer experience for Veterans.
    Small iterative releases, solutions to run in parallel with existing solutions to Veterans are not negatively affected by our transitions.
    All products must have Veteran input.

## Slide 11: UX Testing Session B
Highlights
Other Commonalities
Thank You For Your Service
"It made me smile. It was kind of cheesy, but I appreciated it."
"My first thought would be, why is it computer telling me that? It doesn't really care."
User-Specific Information: Claims & PACT Act
"How do I know that I was affected by this?...my question would be like, what am I supposed to do?"
Trouble trusting the bot to handle complex questions;
Unease during wait times & desire for computing indications;
Need advice on next steps or missing information;
User-specific PACT act information;
Ability to locating user-specific VA healthcare sites & appointments