## Slide 1
Voicebot
Booz Allen Status Meeting
June 15, 2023

## Slide 2: Agenda
ML Workstream
UX Workstream
Technology Workstream
Integration Workstream
Ad Hoc Items
Open Forum

## Slide 3: ML Workstream
Item | Description | Status | Next Steps | Owner
PACT Act use case | Voicebot will use training phrases extracted from Chatbot transcripts, reddit and survey data to develop intents for classification of PACT Act-related user inquiries. | Completed intent matching for the PACT Act training phrases received from Kate, PACT Survey and Chatbot transcript analysis for Nov-Dec'22 and Jan-Feb'23 and Reddit data. Working on SOP for a. to manage the inflow of new data and version control older data b. to standardize the process of intent matching as much as possible c. to integrate with intent designer tool. | Booz Allen to Analyze Chatbot Transcript for March’23. Booz Allen to start restructuring the Pact Act Track in Google Dialog flow based on user and team testing results. VA to provide Training Phrases from IDPR work. | Booz Allen
Claim status use case | Voicebot will use training phrases extracted from AVA submissions, Chatbot transcripts, reddit and survey data to develop intents for classification of claim related user inquiries. | Completed intent matching for the claims status training phrases received from Chatbot transcript analysis for Nov-Dec'22 and Jan-Feb'23 and Reddit data. improving accuracy and overall performance of the Voicebot Completed analyzing utterances received from Test Session B. | Booz Allen to perform review to improve accuracy and performance of the Voicebot. Booz Allen to start restructuring the Google Dialog flow based on user and team testing results. VA to provide Training Phrases from IDPR work. | Booz Allen
Social Media Listening | Booz Allen to explore possibility of leveraging social studio for Voicebot. | Began exploration into digital learning Booz Allen got log in Instructions for Social Studio. | Awaiting historical PACT Act data from Salesforce. | Booz Allen
Notes: As user inquiries evolve, supplement training phrases: newer data, test subjects, etc
eGain data to be made available
Exploring availability of AVA data in CxDW
Step 1. train a small number of intents in dialogflow with quality training phrases. If we can achieve high classification accuracy on those intents, namely low false positives and low false negatives, that would be a and if we and let bot perform well at classifying those, with everything else
End-user input (speech) > intent classification (success determined by quality of training phrases) > bot response with relevant and approved content > end-user input >> classification of bot response
(claim status and PACT Act alone can easily grow into 10-20+ distinct intents if we pursue self-help options deeply or they could just be two intents and there are now flows, just classification and routing immediately back to cisco).
UX – content, procedures, approvals, best practices, user testing, flow design and re-design
ML – two-fold application: 1) process large datasets to generate run language models on data VA has collected that captures users’ interactions with the contact center to extract examples of end-user inquires from existing data that most closely resembles what voicebot will encouter, ensure variety utteranceslanguage models

## Slide 4: UX Workstream
Item | Description | Status | Next Steps | Owner
Content creation for Voicebot responses: re: claims | Develop content, procedures, and get approvals; documenting how Voicebot will support claims questions. | Populating content into Intent Designer. Working collaboratively to identify questions, considerations, known dependencies, etc. for the features and use cases from the June in-person. | Edit content based upon restructured path on Google Dialogflow to accommodate proposed changes. | Grace/ Sunayna
Content creation for Voicebot responses: PACT Act | Learn about PACT Act and develop content responses. | Working with devs, UX, and ML to improve PACT experience through more defined flows/tracks and prompting questions. | Continue refining PACT Act content. Start curating content based on the restructured PACT Act track in Google Dialogflow to accommodate the findings from user and team testing results. | Grace/ Sunayna
Content for introduction messaging, errors, parameter prompts, etc. | Develop content for managing user expectations throughout conversation | Writing content for a “help menu” intent. Populating content into Intent Designer. | Edit content based on any insights from Test Session C findings. | Grace/ Sunayna
UX Design & Strategy | Efforts to elicit design inputs from end user research and testing | Finish Test Session C data synthesis Qualitative data collection from Test Session C Continue ideation and prioritization session from In-Person meetings Continue ideation for Test Session D Prep Continued ideation and design for User Interface creation on Intent Designer | Conduct HMW update on User Test Session C findings Continue User Interface design for Intent Designer tool Continue ideation and creation of the test plan for User Test Session D | Julie/Ty

## Slide 5: Technology and Integration Workstreams
Item | Description | Status | Next Steps | Owner
Google DialogFlow | Implementing Voicebot solution in DialogFlow | Add content to Intent Designer and map location within Dialogflow Capturing goals that came out of in-person as epics. Splitting up PACT into its own flow to allow more back and forth with the voicebot. Working with ML and Content to map out pact and claim flows in to more specific and personalized back and forth with voicebot | Improve similarity matching algorithm Assign locations to content added in intent designer Use intent designer as new source of record for content Further develop claims and pact act as separate flows Further narrow down acceptance criteria from in-person deliverables | Josh / Nicole
Cloud Webhook Service | Cloud Function being used for webhooks in DialogFlow | Technical Review Meeting held on 4/28 | ECSO cloud approved, in process of being acquired | VA
VA Sandbox | A sandbox for Voicebot development | VA has created sandbox | Booz Allen exploring sandbox | Josh
ATO acquisition | DTC preparing for ATO | Project identified as moderate risk | ATO timeline TBD | VA

## Slide 6: June 6-7 In-Person: Deliverables
Deliverables
  Summary & Outline from Meetings
  Team & Project Charter – 1 month
  Ways of working – things needed to build successful VB products – 1 month
  Project Roadmap (2 year)
  Plan for two additional in-person meetings with VBA and MyVA411

## Slide 7: June 6-7 In-Person: Next Steps
Next Steps
Team to review CX must-haves and features from VBA use cases captured from in-person meetings (COMPLETED)
Team to write up description for each feature,- with questions around scope / blockers. (COMPLETED)
Meeting to be scheduled with the Luciana and Kate - feature descriptions will be reviewed, and questions answered
VBA to answer outstanding questions via email or meetings
Team to break down work into epics and stories, provide time estimates for work
VBA to review time estimates during in-person, answer any remaining questions, and prioritize work
Team to create project timeline based on prioritization and time estimates

## Slide 8: Open Forum
Questions / Open Discussion

## Slide 9: Appendix

## Slide 10: Project Overview
Detailed scope for Omnichannel project will be voice.
Discovery through building and learning—build it, learn from it, iterate it.
  With an overall strategy of transitioning MyVA411, transition VBA to using a Natural Language Understanding (NLU) platform.
    Determine the problem categories and point of transition.
  Through learning and understanding how self-service and triage can be supported through voice channels, assess another product which may replace AudioCARE.
  Stipulations:
    Projects must have a customer experience and Omnichannel mindset toward best customer experience for Veterans.
    Small iterative releases, solutions to run in parallel with existing solutions to Veterans are not negatively affected by our transitions.
    All products must have Veteran input.

## Slide 11: UX Testing Session B
Highlights
Other Commonalities
Thank You For Your Service
"It made me smile. It was kind of cheesy, but I appreciated it."
"My first thought would be, why is it computer telling me that? It doesn't really care."
User-Specific Information: Claims & PACT Act
"How do I know that I was affected by this?...my question would be like, what am I supposed to do?"
Trouble trusting the bot to handle complex questions;
Unease during wait times & desire for computing indications;
Need advice on next steps or missing information;
User-specific PACT act information;
Ability to locating user-specific VA healthcare sites & appointments