## Slide 1
Omnichannel Voicebot Team
Booz Allen Status Meeting
October 13, 2022

## Slide 2: Agenda
UX Workstream
Technology Workstream
Integration Workstream
Ad Hoc Items
Open Forum

## Slide 3: UX Workstream
Item | Description | Status | Next Steps | Owner
Claims - Intent Research | Researching veteran’s intents for claims scope | Intent determination project working to provide additional intents UDO raw in ADLS; UDO conditioned call data made available on 10/4 Chatbot transcripts available in ADLS eGain data to be made available Exploring availability of AVA data in CxDW | Team to evaluate intents identified by IDPR project as candidates for Voicebot support Align on intent determination scope beyond MyVA411 and AVA data analysis completed thus far | Millie/Kate, Luciana
Claims – Workflows | Documenting how Voicebot will support claims questions | Booz Allen held call with Danielle to discuss moving forward with reviewing claim information content Booz Allen reviewed VA's workflow feedback Booz Allen refined the capabilities grid Booz Allen held a workshop and refined MoSCoW | Booz Allen is working to incorporate comments/ feedback from the workshop. Booz Allen to create more prototypes in XD based on existing workflows | Sunayna/ Julie/Grace
PACT Act | Learning about PACT Act | Booz Allen held call on 10/11 with Danielle regarding PACT Act | Danielle shared MURAL with PACT Act wording Booz Allen to build content table for PACT Act intents and content responses | Grace
Veteran testing | Preparation for initial testing | Booz Allen is working on prototyping flows in Adobe XD Requirements Workshop meeting occurred 10/7 UX Test Run occurred on 10/12 | Booz Allen to update usability testing based on VA's comments from 10/12 Scheduling participants when provided | Julie / Ty

## Slide 4: Technology Workstream
Item | Description | Status | Next Steps | Owner
AI Platform | Exploring Possible Voicebot Platforms | Booz Allen created Google Cloud sandboxes on Booz Allen side to begin DialogFlow learning | Booz Allen exploring authentication hooks in DialogFlow | Josh
ATO Process | Learning about ATO process | Booz Allen and VA met on 10/4 to discuss BAM Moderate ATO possibilities | VA to investigate further for using BAM Moderate ATO Follow-up ATO call to be held later in October | VA

## Slide 5: Integration Workstream
Item | Description | Status | Next Steps | Owner
API's | Investigating APIs that expose claims data | Obtained VA access to APIs to investigate responses Booz Allen to documented relevant fields returned from API calls | Booz Allen to review relevant fields to use for existing and future workflows | Josh/Nicole
Pulling content from VA.gov | How does ChatBot pull info from VA.gov | Booz Allen has received access to Drupal CMS tool | Booz Allen reviewing shared information from ThoughtWorks Reviewing Drupal CMS GraphQL explorer | Nicole
Authenticating Veteran | Learning how Voicebot will authenticate Veteran | Booz Allen to learn how Voicebot will authenticate Veteran for claims and non-claims personalized information | Follow-up call re-scheduled with Klay and Christian for 10/17 | Millie
Integrating into Cisco IVR Telephony | Identifying how calls with transfer from IVR to Voicebot to IVR | Booz Allen learning about Cisco IVR Telephony | Follow-up call re-scheduled with Klay and Christian for 10/17 | Millie

## Slide 6: Ad Hoc Items
 | eQIP | Remote Access | PIV | GFE | Teams Access | Slack Access | Zenhub Access
Gian |  |  |  |  |  |  | 
Grace |  |  |  |  |  |  | 
Julie |  |  |  |  |  |  | 
Millie |  |  |  |  |  |  | 
Ray |  |  |  |  |  |  | 
Sunayna |  |  |  |  |  |  | 
Ty |  |  |  |  |  |  | 
Nicole |  |  |  |  |  |  | 
Josh | N/A |  | - | - |  |  | 
Item​ | Description​ | Status​ | Next Steps​ | Owner​
Github and Zenhub | Learning about Github and Zenhub | Booz Allen created Github accounts Voicebot repo created Booz Allen began using Zenhub for Kanban | Booz Allen to complete first round of migration to Github repo by 10/7 | Gian
Google Training | DialogFlow Training session | Booz Allen and Google are communicating regarding October 26 training session at Booz HQ | Training to be held on October 26 | Gian
Commercial Competitive Analysis | Commercial Competitive Analysis | Research how to complete a commercial competitive analysis | Conduct a commercial competitive analysis against banking industry | Gian

## Slide 7: Open Forum
Open discussion

## Slide 8: Appendix

## Slide 9: Benefit Claims API (current version, 1.0)
Attributes | Description
evss_id* | integerUpstream service identifier
date_filed* | string($date) example: 2018-06-04Date in YYYY-MM-DD the claim was first filed
min_est_date | stringnull($date) example: 2019-06-04Minimum Estimated Claim Completion Date
max_est_date* | stringnull($date) example: 2019-09-04Maximum Estimated Claim Completion Date
open* | boolean example: true. Has the claim been resolved
waiver_submitted* | Boolean example: false. Requested Decision or Waiver 5103 Submitted
documents_needed* | Boolean example: false. Does the claim require additional documents to be submitted
development_letter_sent* | boolean example: false. Indicates if a Development Letter has been sent to the Claimant regarding a benefit claim
decision_letter_sent | boolean example: false. Indicates if a Decision Letter has been sent to the Claimant regarding a benefit claim
status* | String example: Claim received. Current status of the claim
requested_decision* | Boolean example: false. The claim filer has requested a claim decision be made
claim_type* | String example: Compensation.
VA API Platform | Benefits Claims API Documentation

## Slide 10: Benefit Claims API (proposed new version, 2.0)
Attributes | Description
claimId | string
 | nullable: true example: 600131328 Claim ID in VBMS
claimType | string example: Compensation Name of claim type
claimDate | stringnull($date) example: 2018-06-04 Date in YYYY-MM-DD the claim was first filed
closeDate | stringnull($date) example: 2019-09-04 Date claim was closed
developmentLetterSent | boolean example: false If true, a development letter has been sent to the claimant regarding a benefit claim
decisionLetterSent | boolean example: false If true, a decision letter has been sent to the claimant regarding a benefit claim
documentsNeeded | boolean example: false If true, the claim requires additional documents to be submitted
endProductCode | string End product code of claim
lighthouseId | string nullable: true example: 600131328 Claim ID in Lighthouse
status | string Status of claim Enum: [ PENDING, CLAIM_RECEIVED, INITIAL_REVIEW, EVIDENCE_GATHERING_REVIEW_DECISION, PREPARATION_FOR_NOTIFICATION, COMPLETE, ERRORED ]
5103WaiverSubmitted | boolean nullable: true example: false If true, indicates a decision has been requested and/or a Waiver 5103 has been submitted
https://dev-developer.va.gov/explore/benefits/docs/claims?version=current

## Slide 11: Project Overview
Detailed scope for Omnichannel project will be voice.
Discovery through building and learning—build it, learn from it, iterate it.
  With an overall strategy of transitioning MyVA411, transition VBA to using a Natural Language Understanding (NLU) platform.
    Determine the problem categories and point of transition.
  Through learning and understanding how self-service and triage can be supported through voice channels, assess another product which may replace AudioCARE.
  Stipulations:
    Projects must have a customer experience and Omnichannel mindset toward best customer experience for Veterans.
    Small iterative releases, solutions to run in parallel with existing solutions to Veterans are not negatively affected by our transitions.
    All products must have Veteran input.