## Slide 1
Omnichannel Voicebot Team
Booz Allen Status Meeting
November 3, 2022

## Slide 2: Agenda
ML Workstream
UX Workstream
Technology Workstream
Integration Workstream
Ad Hoc Items
Open Forum

## Slide 3: ML Workstream
Item | Description | Status | Next Steps | Owner
Claim status use case | Intent determination project to provide labeled training phrases that Voicebot will learn from. The data will elucidate the complexity and granularity of user inquiries, and ensure we capture the variety of ways users express the same intent. | Training phrases obtained from VA411 agent notes are being labeled but not yet shared with Voicebot. More training phrases are being extracted from chat transcripts and AVA (?) | Decide if there are any sub-intents we can/want Voicebot to resolve, if any. If none, and we will just route everyone to NCC gen skill group, we would train the bot accordingly. | Millie
PACT Act use case | Intent determi We are waiting on labeled training phrases that Voicebot will learn from to classify and assist with PACT Act related inquiries. | We will need to identify the gaps that will inevitably exist. | Booz Allen to continue collaboration meetings with Danielle for claim status information, general claim information, PACT Act and error messages. | Millie
Notes: eGain data to be made available
Exploring availability of AVA data in CxDW
Step 1. train a small number of intents in dialogflow with quality training phrases. If we can achieve high classification accuracy on those intents, namely low false positives and low false negatives, that would be a and if we and let bot perform well at classifying those, with everything else
End-user input (speech) > intent classification (success determined by quality of training phrases) > bot response with relevant and approved content > end-user input >> classification of bot response
(claim status and PACT Act alone can easily grow into 10-20+ distinct intents if we pursue self-help options deeply or they could just be two intents and there are now flows, just classification and routing immediately back to cisco).
UX – content, procedures, approvals, best practices, user testing, flow design and re-design
ML – two-fold application: 1) process large datasets to generate run language models on data VA has collected that captures users’ interactions with the contact center to extract examples of end-user inquires from existing data that most closely resembles what voicebot will encouter, ensure variety utteranceslanguage models

## Slide 4: UX Workstream
Item | Description | Status | Next Steps | Owner
Content research for Voicebot responses: re: claims | Develop content, procedures, get approvals. Documenting how Voicebot will support claims questions. | Copying over the agent scripts on VA intranet as starting point and mapping those to our intents Booz Allen held call with Danielle to discuss moving forward with reviewing custom content responses for general claims information and claims status. | Team to evaluate intents identified by IDPR project as candidates for Voicebot support. Align on intent determination scope beyond MyVA411 and AVA data analysis completed thus far. Booz Allen is working to incorporate comments/ feedback from the workshop. Booz Allen to create more prototypes in XD based on existing workflows. | Grace/ Sunayna
Content research for Voicebot responses: PACT Act | Learning about PACT Act | Booz Allen held call on 10/11 with Danielle regarding PACT Act. Booz Allen is building a content table for PACT Act intents and custom content responses. Danielle shared MURAL with PACT Act wording | Booz Allen to continue collaboration meetings with Danielle for claim status information, general claim information, PACT Act and error messages. | Grace
Usability testing | Preparation for initial testing | UX Test Run occurred on 10/12 Booz Allen updated usability testing based on VA's comments from 10/12 Booz Allen scheduled usability testing | Usability testing to begin this week | Julie / Ty

## Slide 5: Technology Workstream
Item | Description | Status | Next Steps | Owner
AI Platform | Exploring Possible Voicebot Platforms | Booz Allen created Google Cloud sandboxes on Booz Allen side to begin DialogFlow learning | VA working on creating a Google Cloud sandbox Booz Allen exploring call metrics and log capabilities Booz Allen exploring authentication hooks in DialogFlow Booz Allen to demo already early flows in DialogFlow on 11/4 | VA / Josh
ATO Process | Learning about ATO process | VA determined Voicebot could not use existing BAM Moderate ATO Booz Allen submitted PTA to VA on 11/1 | ATO call scheduled for 11/3 with Google, VA and Booz Allen | Booz Allen

## Slide 6: Integration Workstream
Item | Description | Status | Next Steps | Owner
API's | Investigating APIs that expose claims data | Obtained VA access to APIs to investigate responses Booz Allen to documented relevant fields returned from API calls | Booz Allen reviewing relevant fields to use for existing and future workflows | Josh/Nicole
Pulling content from VA.gov | How does ChatBot pull info from VA.gov | Booz Allen has received access to Drupal CMS tool | Booz Allen reviewing shared information from ThoughtWorks Reviewing Drupal CMS GraphQL explorer | Nicole
Integrating into Cisco IVR Telephony | Identifying how calls with transfer from IVR to Voicebot to IVR | Cisco demoed DialogFlow integrated into Cisco IVR on 11/2 | Klay and Christian to provide NCC branch for team's development VA IVR team to set up sandbox for Booz Allen – status unknown VA and Booz Allen to identify if Booz Allen GDP sandbox will be used to connect to IVR Booz Allen to begin ESECC request process once preferred sandbox identified | Josh/Nicole

## Slide 7: Ad Hoc Items
Item​ | Description​ | Status​ | Next Steps​ | Owner​
Commercial Competitive Analysis | Commercial Competitive Analysis | Francisco provided POC for USPS Mike provided list of state agencies using DialogFlow Documenting companies which use an NLU IVR | Mike Snodgrass to provide POC's for state agencies using DialogFlow VA to reach out to POC's for other known projects using DialogFlow | Gian / VA
Call volumes | % users opting out of speech input in favor of touchtone | Met with Josh Broadbelt to better understand NCC cisco data. A few recent changes in NCC IVR to be aware of when doing calculations. | QA our numbers align and share findings | Millie/ Sunayna
Call volumes | Claim-related call volumes | Josh advised UDO data will provide better insights into current claim-related call volumes due to a number of recent changes in the IVR that has made some periods in the data less reliable for analusos. UDO raw data is in ADLS; conditioning is ongoing; we are able to access conditioned CxDW tables via Azure Synapse as they become available and have begun analysis | QA our numbers align and share findings | Millie/ Sunayna

## Slide 8: Open Forum
Open discussion

## Slide 9: Appendix

## Slide 10: Benefit Claims API (current version, 1.0)
Attributes | Description
evss_id* | integerUpstream service identifier
date_filed* | string($date) example: 2018-06-04Date in YYYY-MM-DD the claim was first filed
min_est_date | stringnull($date) example: 2019-06-04Minimum Estimated Claim Completion Date
max_est_date* | stringnull($date) example: 2019-09-04Maximum Estimated Claim Completion Date
open* | boolean example: true. Has the claim been resolved
waiver_submitted* | Boolean example: false. Requested Decision or Waiver 5103 Submitted
documents_needed* | Boolean example: false. Does the claim require additional documents to be submitted
development_letter_sent* | boolean example: false. Indicates if a Development Letter has been sent to the Claimant regarding a benefit claim
decision_letter_sent | boolean example: false. Indicates if a Decision Letter has been sent to the Claimant regarding a benefit claim
status* | String example: Claim received. Current status of the claim
requested_decision* | Boolean example: false. The claim filer has requested a claim decision be made
claim_type* | String example: Compensation.
VA API Platform | Benefits Claims API Documentation

## Slide 11: Benefit Claims API (proposed new version, 2.0)
Attributes | Description
claimId | string
 | nullable: true example: 600131328 Claim ID in VBMS
claimType | string example: Compensation Name of claim type
claimDate | stringnull($date) example: 2018-06-04 Date in YYYY-MM-DD the claim was first filed
closeDate | stringnull($date) example: 2019-09-04 Date claim was closed
developmentLetterSent | boolean example: false If true, a development letter has been sent to the claimant regarding a benefit claim
decisionLetterSent | boolean example: false If true, a decision letter has been sent to the claimant regarding a benefit claim
documentsNeeded | boolean example: false If true, the claim requires additional documents to be submitted
endProductCode | string End product code of claim
lighthouseId | string nullable: true example: 600131328 Claim ID in Lighthouse
status | string Status of claim Enum: [ PENDING, CLAIM_RECEIVED, INITIAL_REVIEW, EVIDENCE_GATHERING_REVIEW_DECISION, PREPARATION_FOR_NOTIFICATION, COMPLETE, ERRORED ]
5103WaiverSubmitted | boolean nullable: true example: false If true, indicates a decision has been requested and/or a Waiver 5103 has been submitted
https://dev-developer.va.gov/explore/benefits/docs/claims?version=current

## Slide 12: Project Overview
Detailed scope for Omnichannel project will be voice.
Discovery through building and learning—build it, learn from it, iterate it.
  With an overall strategy of transitioning MyVA411, transition VBA to using a Natural Language Understanding (NLU) platform.
    Determine the problem categories and point of transition.
  Through learning and understanding how self-service and triage can be supported through voice channels, assess another product which may replace AudioCARE.
  Stipulations:
    Projects must have a customer experience and Omnichannel mindset toward best customer experience for Veterans.
    Small iterative releases, solutions to run in parallel with existing solutions to Veterans are not negatively affected by our transitions.
    All products must have Veteran input.