## Slide 1
Voicebot
Booz Allen Status Meeting
April 13, 2023

## Slide 2: Agenda
ML Workstream
UX Workstream
Technology Workstream
Integration Workstream
Ad Hoc Items
Open Forum

## Slide 3: ML Workstream
Item | Description | Status | Next Steps | Owner
PACT Act use case | Voicebot will use training phrases extracted from Chatbot transcripts to develop intents for classification of PACT Act-related user inquiries. | Completed intent matching for the PACT Act training phrases received from Kate, ACT Survey and Chatbot Chatbot transcript analysis for Nov-Dec'22 and Jan-Feb'23. Completed review of Pact Act comment data from Reddit for clusters 26-55. | Booz Allen to review of Pact Act phrase data from scrapping Reddit for clusters 1-55. Booz Allen to perform Quality Check on Training phrases related to Pact.health_care_ eligibility_criteria intent. VA to provide Training Phrases from IDPR work. | Booz Allen
Claim status use case | Voicebot will use training phrases extracted from AVA submissions and Chatbot transcripts | Completed intent matching for the claims status training phrases received from Chatbot transcript analysis for Nov-Dec'22 and Jan-Feb'23. | Booz Allen to review of claim status data received from scrapping Reddit for clusters 1-113. Booz Allen to perform Quality Check on training phrases related "how long is it going to take?" And "why is it taking so long?" VA to provide Training Phrases from IDPR work. | Booz Allen
Social Media Listening | Voicebot can leverage from digital listening | Began exploration into digital learning | Booz Allen to explore possibility of leveraging digital listening tool for voicebot.VA to provide Training Phrases from IDPR work. | Booz Allen
Notes: As user inquiries evolve, supplement training phrases: newer data, test subjects, etc
eGain data to be made available
Exploring availability of AVA data in CxDW
Step 1. train a small number of intents in dialogflow with quality training phrases. If we can achieve high classification accuracy on those intents, namely low false positives and low false negatives, that would be a and if we and let bot perform well at classifying those, with everything else
End-user input (speech) > intent classification (success determined by quality of training phrases) > bot response with relevant and approved content > end-user input >> classification of bot response
(claim status and PACT Act alone can easily grow into 10-20+ distinct intents if we pursue self-help options deeply or they could just be two intents and there are now flows, just classification and routing immediately back to cisco).
UX – content, procedures, approvals, best practices, user testing, flow design and re-design
ML – two-fold application: 1) process large datasets to generate run language models on data VA has collected that captures users’ interactions with the contact center to extract examples of end-user inquires from existing data that most closely resembles what voicebot will encouter, ensure variety utteranceslanguage models

## Slide 4: Machine Learning findings (4/6/2023)
Highlights from PACT Act Reddit data
My previously denied condition is presumptive now, should I reapply?
Should I appeal ?
I have <XYZ> condition, anyone here with similar conditions and what's next ? (trying to get validation and understanding)
Revive DIC Survivorship claim ?
Has anyone recently filed burnpit claim, was wondering how long does it take to hear back ?
Anyone here with actual experience with the VA and this Registry?
Has anyone been successful in claiming exposure to burnpits and what sort of paperwork is needed ?
Do I need a specific diagnosis to qualify for a disability rating through the PACT Act?
Will my rating change?
Am I eligible?
I am already at XXX % (or a percentage) for service connection, should I apply ? Will it disrupt my benefit?
My claim status show deferred, what does that mean?
What do I expect during a PACT Act/ Burn pit exam?
Is it too late to apply, I was discharged XX years back?
Commonly used keywords while talking about
PACT Act.
Keyword | Frequency
burn pit | 345
PACT Act | 115
agent orange | 105
presumptive condition | 56
radiation | 50
toxic exposure | 15
Grand Total | 686

## Slide 5: UX Workstream
Item | Description | Status | Next Steps | Owner
Content creation for Voicebot responses: re: claims | Develop content, procedures, and get approvals; documenting how Voicebot will support claims questions. | VB team to meet with Megan on 4/13 to discuss continuing the collaboration cycle. Team is finalizing claims timeline content for User Test Session C. Team shared Reddit scraped data around claim status with Danielle. | Team to work on V3 of claim status Visio flow after Test session B prototype is ready and will document any changes and incorporate error strategies. Update finalized claims content in DialogFlow. | Grace/ Sunayna
Content creation for Voicebot responses: PACT Act | Learn about PACT Act and develop content responses. | Megan reviewed first version of PACT Act content on 4/11. Team is finalizing PACT Act eligibility content mapping for User Test Session C. Team shared Reddit scraped data around PACT Act with Danielle | Update finalized PACT Act content in DialogFlow. Team to work on V3 of PACT Act flows after prototype for Test session B is ready and will document any changes. | Grace/ Sunayna
Content for introduction messaging, errors, parameter prompts, etc. | Develop content for managing user expectations throughout conversation | Introductory/welcome content edited by Megan on 1/27; conversational phrases edited on 3/10; error messages edited on 3/24. | Re-submit updated content to Megan for copy editing. | Grace/ Sunayna/ Nicole
Veteran Crisis Line (VCL) | Supporting veterans in crisis by VCL from the | NCC agent provided insight and feedback on Voicebot and VCL | Call to be scheduled with Dr. Foreman, Chatbot team , Voicebot team and Varoon Mathur | Booz Allen / VA

## Slide 6: UX Workstream
Item | Description | Status | Next Steps | Owner
User Research | Efforts to elicit design inputs from end user research and testing | Completed data synthesis on 4/10 Started Affinity Mapping with the team on 4/12 Started initial test planning for User Test Session C1 & C2 | Continue Affinity Mapping exercise Continue Preparation for User Test Session C1/C2 Meet with a SME for scenario generation regarding Test Session C1/C2 | Julie/Ty

## Slide 7: Technology and Integration Workstreams
Item | Description | Status | Next Steps | Owner
Google DialogFlow | Implementing Voicebot solution in DialogFlow | Intent Designer hosted in BAH AWS cloud services Building out Test session C requirements Focus on why is claim taking so long in claims flow and eligibility in PACT | Intent Designer is live Reviewing Training Phrases in scope of Intent Designer to determine duplicates and similarities across intents A/B test around different ways of responding to why is my claim taking so long | Josh / Nicole
Cloud Webhook Service | Cloud Function being used for webhooks in DialogFlow | ECSO meeting held on 3/28 to review API Gateway Instance proposed architecture ECSO meeting held with AWS on 3/30 to finalize proposed architecture | ECSO to work on cost projections | Booz Allen
VA Sandbox | A sandbox for Voicebot development | VA working on creating sandbox | Once sandbox is set-up, Booz Allen will set-up Voicebot in VA sandbox | VA
ATO acquisition | DTC preparing for ATO | Project identified as moderate risk | ATO timeline TBD | Booz Allen / VA

## Slide 8: Ad Hoc Items
Item​ | Description​ | Status​ | Next Steps​ | Owner​
Meeting with Regina | Voicebot to meet with Regina and team to share User Session A insights | Claim status timeline and phrases call occurred on 3/20 | Regina to provide POC's for determining estimated time of completion Voicebot team to provide existing content around why a claim is taking so long | Booz Allen / VA
Project Documentation | Ensuring all project documentation is accessible | Team reviewing documents in VA Teams which need to be moved to project repo on Github Booz Allen working on Project Summary deck New resource has been on-boarded to continue to iterate on deck | Project repo on Github to be updated by Friday, 4/14 "Sell deck" to be shared with VA today, 4/13, COB Based on VA feedback, Booz Allen to make edits / adjustments | Booz Allen
In-person working session | In-person working session for 6/7 & 6/8 | Finalizing plans for an in-person meeting in the DC area for June 6 and June 7 | Booz Allen to invite VA stakeholders for June 6 & 7 for in-person meeting Next planning meeting: 5/2 Attendee list to be decided | Booz Allen
Jira in VA | Using Jira in VA to track project tickets | New Project Request approved, Voicebot Jira set-up (DOTSD-25357) | DOTSD-25538 created to create accounts for team and to assign Voicebot permissions Booz Allen to import tickets into VA Jira | Booz Allen / VA

## Slide 9: Open Forum
Questions / Open Discussion

## Slide 10: Appendix

## Slide 11: Project Overview
Detailed scope for Omnichannel project will be voice.
Discovery through building and learning—build it, learn from it, iterate it.
  With an overall strategy of transitioning MyVA411, transition VBA to using a Natural Language Understanding (NLU) platform.
    Determine the problem categories and point of transition.
  Through learning and understanding how self-service and triage can be supported through voice channels, assess another product which may replace AudioCARE.
  Stipulations:
    Projects must have a customer experience and Omnichannel mindset toward best customer experience for Veterans.
    Small iterative releases, solutions to run in parallel with existing solutions to Veterans are not negatively affected by our transitions.
    All products must have Veteran input.

## Slide 12: UX Testing Session B
Highlights
Other Commonalities
Thank You For Your Service
"It made me smile. It was kind of cheesy, but I appreciated it."
"My first thought would be, why is it computer telling me that? It doesn't really care."
User-Specific Information: Claims & PACT Act
"How do I know that I was affected by this?...my question would be like, what am I supposed to do?"
Trouble trusting the bot to handle complex questions;
Unease during wait times & desire for computing indications;
Need advice on next steps or missing information;
User-specific PACT act information;
Ability to locating user-specific VA healthcare sites & appointments