## Slide 1
Voicebot
Booz Allen Status Meeting
January 19, 2023

## Slide 2: Agenda
ML Workstream
UX Workstream
Technology Workstream
Integration Workstream
Ad Hoc Items
Open Forum

## Slide 3: ML Workstream
Item | Description | Status | Next Steps | Owner
PACT Act use case | Voicebot will use training phrases extracted from Chatbot transcripts to develop intents for classification of PACT Act-related user inquiries. | Leveraging already identified clustered phrases for PACT Act from Chatbot transcripts Reviewing PACT Act responses from VSignals | Review training phrases to match those which support existing intents With remaining training phrases, create additional intents / responses where needed Create training phrases from VSignals responses | Booz Allen
Claim status use case | Voicebot will use training phrases extracted from AVA submissions and Chatbot transcripts | Reviewed training phrases for status of claim provided by Kate Jira tickets #181 and #182 for uploading training phrases to Voicebot have been completed Received claim training phrases from Shiva | Reviewing training phrases for possible use for Voicebot Training phrases to be tested during User Session B | Booz Allen
Notes: As user inquiries evolve, supplement training phrases: newer data, test subjects, etc
eGain data to be made available
Exploring availability of AVA data in CxDW
Step 1. train a small number of intents in dialogflow with quality training phrases. If we can achieve high classification accuracy on those intents, namely low false positives and low false negatives, that would be a and if we and let bot perform well at classifying those, with everything else
End-user input (speech) > intent classification (success determined by quality of training phrases) > bot response with relevant and approved content > end-user input >> classification of bot response
(claim status and PACT Act alone can easily grow into 10-20+ distinct intents if we pursue self-help options deeply or they could just be two intents and there are now flows, just classification and routing immediately back to cisco).
UX – content, procedures, approvals, best practices, user testing, flow design and re-design
ML – two-fold application: 1) process large datasets to generate run language models on data VA has collected that captures users’ interactions with the contact center to extract examples of end-user inquires from existing data that most closely resembles what voicebot will encouter, ensure variety utteranceslanguage models

## Slide 4: UX Workstream
Item | Description | Status | Next Steps | Owner
Content creation for Voicebot responses: re: claims | Develop content, procedures, and get approvals; documenting how Voicebot will support claims questions. | Team is collaborating with Danielle and Megan on claims content strategy. Team is diagramming claims flows in Visio and incorporating feedback from UX testing into content. | Team to evaluate intents identified by IDPR project as candidates for Voicebot support. Align on intent determination scope beyond MyVA411 and AVA data analysis completed thus far. Megan to review content and provide feedback according to schedule | Grace/ Sunayna
Content creation for Voicebot responses: PACT Act | Learn about PACT Act and develop content responses. | Team is working with MCT to get access to Social Studio to scrape user data about PACT. Team is collaborating with Danielle on PACT content strategy. Team is diagramming flows in Visio. | Megan to review content and provide feedback according to schedule | Grace/ Sunayna
Content for introduction messaging, errors, parameter prompts, etc. | Develop content for setting and managing user expectations throughout the conversation flow. | Team is diagramming error flows in Visio and documenting responses to identified error categories. Team is editing content for introductions, parameters prompts, and connecting and conversational phrases. | Megan to edit introductory/welcome content by 1/27. | Grace/ Sunayna/ Nicole
User Research | Efforts to elicit design inputs from end user research and testing | Conducting brainstorming and creating pros and cons list for testing methodologies Reviewing and prioritizing insights from Test Session A | Continue meeting with team to establish consensus on what is important for testing Build out timeline on when we are going to test flows within DialogFlow | Ty

## Slide 5: Technology Workstream
Item | Description | Status | Next Steps | Owner
Google DialogFlow | Implementing Voicebot solution in DialogFlow | Add/test error events with approved content Working with UX/content to determine scope of work for user test session B | Build out new features for test session Implement sprints for dev workstream | Josh / Nicole
Cloud Webhook Service | Cloud Function being used for webhooks in DialogFlow | Adding new mock data for test users in BAH Google cloud function Design Architecture diagram to submit to VA cloud services team | Start request process for use of VA's enterprise cloud systems | Nicole / Josh

## Slide 6: Integration Workstream
Item | Description | Status | Next Steps | Owner
Integrating into Cisco IVR Telephony | Identifying how calls with transfer from IVR to Voicebot to IVR | VA is procuring DialogFlow licenses Authentication / Integration call held with Klay and Christian on 1/17 Email sent to Trish Dang, Regina Yount, and Brenda Torress-Hill for authentication methods for Voicebot | Call scheduled with Klay for 1/17 for monthly touch base Team to sign up for access to WebEx Cisco Cloud Team to meet with Michael Kalathas on 1/18 about Webhook services Waiting for response from authentication methods | Booz Allen
VA Sandbox | A sandbox Voicebot development | VA working on creating sandbox | Once sandbox is set-up, Booz Allen will set-up Voicebot and begin exploring integration into VA services | VA

## Slide 7: Ad Hoc Items
Item​ | Description​ | Status​ | Next Steps​ | Owner​
Seamless Experience Workshop | Discuss Voicebot vision and Omnichannel experience | Booz Allen discussing future capabilities / vision for Voicebot Met with Luciana on 1/10 to go over project vision | Create deck and prepare for meeting | Booz Allen
ATO acquisition | DTC preparing for ATO | Booz Allen provided response to questions in PTA on 1/17 | ATO approval estimated to take 8-12 months | Booz Allen
Project Documentation | Ensuring all project documentation is accessible | Booz Allen completed upload of research and work to Github Includes data analysis, overview of API's / systems for integration, flows, etc. Booz Allen working on Project Summary deck | Project Summary deck is being reviewed internally UX slides needed updating, based on conclusion of User Session A | Booz Allen

## Slide 8: Open Forum
Questions / Open Discussion

## Slide 9: Appendix

## Slide 10: Project Overview
Detailed scope for Omnichannel project will be voice.
Discovery through building and learning—build it, learn from it, iterate it.
  With an overall strategy of transitioning MyVA411, transition VBA to using a Natural Language Understanding (NLU) platform.
    Determine the problem categories and point of transition.
  Through learning and understanding how self-service and triage can be supported through voice channels, assess another product which may replace AudioCARE.
  Stipulations:
    Projects must have a customer experience and Omnichannel mindset toward best customer experience for Veterans.
    Small iterative releases, solutions to run in parallel with existing solutions to Veterans are not negatively affected by our transitions.
    All products must have Veteran input.