## Slide 1
Omnichannel Voicebot Team
Booz Allen Status Meeting
December 1, 2022

## Slide 2: Agenda
ML Workstream
UX Workstream
Technology Workstream
Integration Workstream
Ad Hoc Items
Open Forum

## Slide 3: ML Workstream
Item | Description | Status | Next Steps | Owner
Claim status use case | Voicebot with use training phrases extracted from AVA submissions to develop sufficiently granular intents for classification of and assistances with claim-related user inquiries (authenticated and unauthenticated). | Researching feasibility of applying more robust entity recognition techniques for de-identification of PHI in AVA Leveraging keywords identified by business SMEs + via NLP techniques to assist and/or automate intent labeling | Use labeled claim-related training phrases to develop and train DialogFlow intents Design conversation flows for these intents (authenticated, FAQs, routing) Distinguish between short-term and long-term feasibility of desired state | Gian
PACT Act use case | Voicebot will use training phrases extracted from chatbot transcripts to develop intents for classification of PACT Act-related user inquiries. | Align with chatbot, business SMEs on PACT Act topic coverage Leverage above insights to develop code for extraction of training phrases from chatbot transcripts | Generate and cluster training phrases Identify what, if any, gaps exist in discovered intents As user inquiries evolve, supplement training phrases: newer data, test subjects, etc. | Gian
No-match event | Any user-input not matched to an intent Voicebot was trained to recognize is considered a no-match event. Dialogflow has built-in events that will be invoked, including no-match, no-input, long-utterance, invalid-parameter. | Collaborating with UX workstream and VA stakeholders to design flows and content for these categories of events | Implement conversational flow design and content in DialogFlow | Gian
Other intents not currently in scope | Any intents not currently in scope may be potential long hanging fruit inquiries that could benefit from a self-help flow. | Identifying and tracking such intents | Share with VA stakeholders for consideration and prioritization | Gian
Notes: eGain data to be made available
Exploring availability of AVA data in CxDW
Step 1. train a small number of intents in dialogflow with quality training phrases. If we can achieve high classification accuracy on those intents, namely low false positives and low false negatives, that would be a and if we and let bot perform well at classifying those, with everything else
End-user input (speech) > intent classification (success determined by quality of training phrases) > bot response with relevant and approved content > end-user input >> classification of bot response
(claim status and PACT Act alone can easily grow into 10-20+ distinct intents if we pursue self-help options deeply or they could just be two intents and there are now flows, just classification and routing immediately back to cisco).
UX – content, procedures, approvals, best practices, user testing, flow design and re-design
ML – two-fold application: 1) process large datasets to generate run language models on data VA has collected that captures users’ interactions with the contact center to extract examples of end-user inquires from existing data that most closely resembles what voicebot will encouter, ensure variety utteranceslanguage models

## Slide 4: UX Workstream
Item | Description | Status | Next Steps | Owner
Content research and creation for Voicebot responses: re: claims | Develop content, procedures, and get approvals; documenting how Voicebot will support claims questions. | Use NCC agent scripts on VA intranet as starting point and map those responses to our intents. Booz Allen is in collaboration with Danielle to review custom content responses for general claims information and claims status. Booz Allen to begin meeting 2x weekly with Danielle | Team to begin diagraming flows in Visio to show PACT Act for feedback Team to evaluate intents identified by IDPR project as candidates for Voicebot support. Align on intent determination scope beyond MyVA411 and AVA data analysis completed thus far. Booz Allen will work to incorporate comments / feedback from UX testing for content. | Grace/ Sunayna
Content creation for Voicebot responses: PACT Act | Learn about PACT Act and develop content responses. | Booz Allen held call on 11/9 with Danielle to collaborate on PACT Act custom responses. Danielle shared MURAL with PACT Act wording as VA.gov finalizes content. | Business to finalize language around PACT Booz Allen on-hold with further discussion regarding PACT Act with Danielle | Grace
Error management | Develop a high-level strategy for classifying and handling errors. | Researching best practices for error handling / messaging using error concepts and VA.gov Design System Creating error messaging content. | Team to begin diagraming flows Booz Allen will work with Danielle to finalize error messages /content. | Grace/ Sunayna/ Millie/ Nicole
Usability testing | Preparation for initial testing | Booz Allen completed usability testing on 11/16. Booz Allen completed scraping Microsoft Teams transcripts | Team to meet on Friday 12/2 to begin affinity mapping Team to share results by Friday, 12/9 Team to begin requirements for Voicebot with feedback | Julie / Ty

## Slide 5: Technology Workstream
Item | Description | Status | Next Steps | Owner
Amazon Lex | Exploring Lex as a Voicebot Platform | Booz Allen explored Amazon Lex Booz Allen replicating flows from DialogFlow | Booz Allen to complete replicating flows in Lex Booz Allen to demo on Thursday, 12/8 | Josh / Nicole
Google DialogFlow | Exploring DialogFlow as a Voicebot Platform | Booz Allen created Google Cloud sandboxes on Booz Allen side to begin DialogFlow learning Booz Allen demoed Claims and PACT Act flows in DialogFlow on 11/4 | Booz Allen to refine DialogFlow flows and content after demo on 12/8 | Josh / Nicole

## Slide 6: Integration Workstream
Item | Description | Status | Next Steps | Owner
Integrating into Cisco IVR Telephony | Identifying how calls with transfer from IVR to Voicebot to IVR | VA IVR team setting up sandbox for Booz Allen, ready by end of December | Klay and Christian to provide NCC branch for team's development Booz Allen to begin ESECC request process once preferred sandbox identified | Gian
API's | Investigating APIs that expose claims data | Obtained VA access to APIs to investigate responses Booz Allen to documented relevant fields returned from API calls | Booz Allen will review relevant fields to use as flows are diagrams | Nicole

## Slide 7: Ad Hoc Items
Item​ | Description​ | Status​ | Next Steps​ | Owner​
Project Documentation | Ensuring all project documentation is accessible | Booz Allen completed upload of research and work to Github Includes data analysis, overview of API's / systems for integration, flows, etc. | Booz Allen creating deck with project documentation outlined Deck will provide location of documentation | Booz Allen
Jira | Setting up Jira as team ticketing system | Booz Allen has completed grooming Tickets assigned and prioritized | Booz Allen to continue using Jira | Booz Allen
Commercial Competitive Analysis | Commercial Competitive Analysis | Team is calling NLU IVR's to explore IVR features / good experiences MURAL created with stickies MURAL link sent out | Team to continue exploring and updating MURAL | Booz Allen
PII Datapoints | Identify Datapoints Provided To and Collected From Veteran | DTC in talks with business to identify data that will be submitted to Google Cloud | Data points identified Data collected from Veteran – authentication, and contact info (email/telephone) Data provided to PII - contact info (email/telephone) | Booz Allen

## Slide 8: Open Forum
Open discussion
  Google DialogFlow vs Amazon Lex

## Slide 9: Appendix

## Slide 10: Project Overview
Detailed scope for Omnichannel project will be voice.
Discovery through building and learning—build it, learn from it, iterate it.
  With an overall strategy of transitioning MyVA411, transition VBA to using a Natural Language Understanding (NLU) platform.
    Determine the problem categories and point of transition.
  Through learning and understanding how self-service and triage can be supported through voice channels, assess another product which may replace AudioCARE.
  Stipulations:
    Projects must have a customer experience and Omnichannel mindset toward best customer experience for Veterans.
    Small iterative releases, solutions to run in parallel with existing solutions to Veterans are not negatively affected by our transitions.
    All products must have Veteran input.